PERSONAL MUSIC CLOUD

System Design & Complete Build Blueprint

A personal-first, multi-user-ready music library and streaming web application

| Document | Value |
| --- | --- |
| Status | Proposed / Build Reference |
| Primary audience | Project owner / developer |
| Initial scope | Personal music library |
| Future scope | Optional multi-user platform |
| Recommended first client | Responsive web app / PWA |
| Future client | Android APK wrapper / native client |
| Core principle | Store code in Git; store audio in object storage; store metadata in PostgreSQL |

# Executive Summary

Personal Music Cloud is a self-managed music library designed first for personal use. Users upload audio files they are authorized to store, attach metadata such as title, artist, album and genre, organize tracks into playlists, search their library, and stream audio through a persistent web player. The system is deliberately designed so the actual audio files never live in GitHub or the application repository.

The recommended approach is to build a lightweight web application first, ideally as a Progressive Web App (PWA). A Python/FastAPI backend provides authentication, metadata APIs, playlist management and secure upload workflows. PostgreSQL stores structured metadata, while S3-compatible/object storage stores MP3/audio and artwork. Once the web version is stable, it can be packaged as an Android application without rebuilding the entire product.

# 1. Vision and Product Definition

Working definition: a private cloud music library where the owner controls the library and can stream their own uploaded/authorized music from a browser.

## Core experience

Browse by songs, artists, albums and playlists.

Upload an MP3/audio file and enter or import its metadata.

Play a track through a persistent audio player.

Continue playback while navigating within the application and, where supported, while the browser/app is backgrounded.

Create, rename and delete playlists; add or remove tracks.

Favorite tracks and maintain recently played history.

Search by song, artist, album and other metadata.

Keep audio files outside GitHub and outside the database.

# 2. Goals and Non-Goals

| Goals | Non-goals for MVP |
| --- | --- |
| Reliable personal music library | Replacing Spotify's licensed catalog |
| Simple upload → metadata → playback workflow | Public music piracy / unauthorized distribution |
| Cloud-backed audio storage | Advanced recommendation engine |
| Persistent player and playlists | Podcast/audiobook ecosystem |
| Secure user/data separation | Social network features |
| PWA-first architecture | Native Android code before the web MVP works |
| Path to multi-user deployment | Complex microservices architecture |

# 3. Recommended Technology Stack

| Layer | Recommendation | Why |
| --- | --- | --- |
| Frontend | HTML + CSS + JavaScript | Lightweight, direct control, fast MVP |
| Optional UI framework | React | Use only if UI/state complexity justifies it |
| Backend | Python + FastAPI | Fast development, clean REST APIs, strong Python fit |
| Database | PostgreSQL | Relational data fits users, songs, artists and playlists |
| Audio storage | S3-compatible object storage | Designed for large binary files and scalable delivery |
| Artwork storage | Same object storage | Centralized media management |
| Auth | JWT or secure cookie sessions | Suitable for SPA/PWA authentication |
| Deployment | Static frontend host + backend host + managed DB + object storage | Separates concerns and scales cleanly |
| Version control | Git + GitHub | Source code only; no audio library |
| Android | PWA first; wrapper/native later | Avoid duplicate development early |

Important: Do not choose the storage provider only because it has a free tier. Audio streaming can create bandwidth/egress costs. Evaluate storage, bandwidth, upload limits, signed URLs, CDN support, and retention before production.

# 4. High-Level Architecture

┌─────────────────────────┐
                    │       WEB / PWA          │
                    │ HTML / CSS / JS / React? │
                    └────────────┬────────────┘
                                 │ HTTPS
                                 ▼
                    ┌─────────────────────────┐
                    │       FASTAPI API        │
                    │ Auth • Songs • Playlists │
                    │ Uploads • Search • Users │
                    └───────┬─────────┬───────┘
                            │         │
                       SQL  │         │ Signed/authorized
                            ▼         ▼
                  ┌──────────────┐  ┌──────────────────┐
                  │ PostgreSQL   │  │ Object Storage   │
                  │ metadata     │  │ MP3/audio        │
                  │ users        │  │ album artwork    │
                  │ playlists    │  │ cover images     │
                  └──────────────┘  └──────────────────┘

# 5. Component Responsibilities

| Component | Responsibility | Failure behavior |
| --- | --- | --- |
| Frontend / PWA | UI, navigation, player controls, API calls, local player state | Show error state; retain safe local UI state |
| FastAPI | Auth, authorization, metadata CRUD, playlist APIs, upload orchestration | Return structured errors; never expose secrets |
| PostgreSQL | Users, songs, artists, albums, playlists, favorites, history | API returns retryable failure; no fake success |
| Object storage | Audio files and artwork | Track remains unavailable until upload is verified |
| Auth layer | Identity and session/token handling | Reject expired/invalid credentials |
| Media Session API | OS/browser media controls where supported | Playback still works without enhanced controls |

# 6. Core Data Model

Start normalized. Avoid storing artist names repeatedly in every song when a proper relationship can be used.

| Table | Key fields | Purpose |
| --- | --- | --- |
| users | id, email/username, password_hash, created_at | User identity |
| artists | id, name, image_url | Artist catalog |
| albums | id, title, artist_id, artwork_url | Album metadata |
| songs | id, title, artist_id, album_id, audio_key, duration, genre, created_at | Track metadata + storage reference |
| playlists | id, user_id, name, created_at | User playlists |
| playlist_songs | playlist_id, song_id, position | Many-to-many playlist ordering |
| favorites | user_id, song_id, created_at | Liked tracks |
| play_history | user_id, song_id, played_at, position_seconds | Recently played/history |

## 7. Suggested Database Relationships

users 1 ────────< playlists
users 1 ────────< favorites >──────── 1 songs
users 1 ────────< play_history >───── 1 songs

artists 1 ──────< albums
artists 1 ──────< songs
albums  1 ──────< songs

playlists 1 ────< playlist_songs >──── 1 songs

# 8. File Storage Strategy

The database should never contain the raw MP3. Store a durable object key/reference instead. The application repository should contain source code, configuration templates and migrations—not the user's music.

GitHub
  └── source code / migrations / frontend / backend
       NOT MP3s

Object Storage
  ├── audio/<opaque-id>.mp3
  ├── artwork/<opaque-id>.jpg
  └── ...

PostgreSQL
  └── song.audio_key = "audio/abc123.mp3"

Use opaque/random storage keys rather than human-readable filenames.

Keep the display title in the database.

Prefer private storage with authorized/signed access for multi-user deployment.

Do not put provider API keys or storage secrets in frontend JavaScript.

# 9. Upload Workflow

1. User selects MP3/audio file
2. Frontend validates type/size
3. Backend authenticates user
4. Backend creates upload record / signed upload target
5. File is uploaded to object storage
6. Backend verifies successful upload
7. Metadata is saved in PostgreSQL
8. Song appears in library
9. User can edit metadata later

Recommended improvement: Use direct-to-object-storage uploads when practical. This prevents large audio files from unnecessarily passing through the application server.

# 10. Playback Architecture

User clicks Play
      │
      ▼
Frontend requests authorized audio URL
      │
      ▼
Object storage / CDN
      │
      ▼
HTML5 <audio> element
      │
      ├── play / pause
      ├── seek
      ├── volume
      ├── next / previous
      ├── shuffle / repeat
      └── Media Session controls

For normal browser playback, use the HTML5 Audio element. The application can maintain a global player state so the player remains active while the user navigates between pages/views.

Background playback is dependent on browser, operating system and device behavior. The Media Session API can improve lock-screen/notification controls on supported platforms. Do not promise identical background behavior on every browser.

# 11. Frontend Information Architecture

| Screen | Main responsibilities |
| --- | --- |
| Login / Register | Authentication |
| Home | Recently played, favorites, playlists, quick access |
| Songs | All tracks, sorting and filtering |
| Artists | Artist cards and artist-specific songs |
| Artist Detail | Artist info and track list |
| Albums | Album browsing |
| Album Detail | Album track list and playback |
| Playlists | User playlists |
| Playlist Detail | Ordered tracks, play all, edit |
| Upload | Audio + metadata + artwork |
| Search | Global song/artist/album search |
| Settings | Profile, storage/account controls |

## 12. Persistent Player UI

┌─────────────────────────────────────────────────────────────┐
│ Cover │ Song — Artist │ ◀ │ ▶/Ⅱ │ ▶▶ │ ──────── │ 🔊 │ ⋮ │
└─────────────────────────────────────────────────────────────┘

Mobile:
┌───────────────────────────────┐
│ Cover  Song Name       ▶/Ⅱ    │
└───────────────────────────────┘

# 13. API Design

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register | Create account |
| POST | /api/auth/login | Login |
| POST | /api/auth/logout | Logout/session invalidation if applicable |
| GET | /api/songs | List songs |
| GET | /api/songs/{id} | Song details |
| POST | /api/songs | Create song metadata |
| PATCH | /api/songs/{id} | Edit metadata |
| DELETE | /api/songs/{id} | Delete song metadata / initiate media deletion |
| GET | /api/artists | List artists |
| GET | /api/artists/{id} | Artist details |
| GET | /api/playlists | List current user's playlists |
| POST | /api/playlists | Create playlist |
| PATCH | /api/playlists/{id} | Rename/edit playlist |
| DELETE | /api/playlists/{id} | Delete playlist |
| POST | /api/playlists/{id}/songs | Add track |
| DELETE | /api/playlists/{id}/songs/{song_id} | Remove track |
| GET | /api/search?q=... | Search library |
| POST | /api/uploads | Create/prepare upload |
| GET | /api/songs/{id}/stream-url | Get authorized playback URL |

## 14. Example Song API Contract

{
  "id": "uuid",
  "title": "Blinding Lights",
  "artist": {
    "id": "uuid",
    "name": "Artist Name"
  },
  "album": {
    "id": "uuid",
    "title": "Album Name"
  },
  "genre": "Pop",
  "duration_seconds": 200,
  "artwork_url": "...",
  "created_at": "..."
}

# 15. Security Model

Never expose object-storage credentials to the browser.

Authenticate every protected API operation.

Authorize records by user_id/ownership before returning metadata or media access.

Use HTTPS in deployed environments.

Hash passwords with a modern password hashing algorithm/library; never store plaintext passwords.

Validate file type and enforce upload size limits.

Use opaque object keys; do not trust client-provided storage paths.

Rate-limit login and upload endpoints.

Do not log passwords, access tokens, signed URLs or sensitive credentials.

Delete media and metadata in a controlled sequence and handle partial deletion safely.

Keep secrets in environment variables or a secret manager, never GitHub.

# 16. Copyright / Content Boundary

The technical design is suitable for storing and streaming audio that the user is authorized to store/use. If the project becomes a public service, it must not be positioned as a way to distribute copyrighted commercial music without the necessary rights or licenses. The product should avoid building a public catalog from music that the platform has no rights to distribute.

# 17. Phased Implementation Plan

## Phase 0 — Project Setup

Repository, environment, basic frontend/backend structure, database connection, deployment skeleton.

Create Git repository

Create frontend and backend directories

Set environment variables

Connect PostgreSQL

Create initial migration

Add basic health endpoint

## Phase 1 — Core Library

Build songs/artists/albums metadata and basic browsing.

Song model

Artist model

Album model

CRUD APIs

Songs page

Artist page

Album page

Basic search

## Phase 2 — Authentication

Introduce user accounts and ownership boundaries.

Register/login

Password hashing

Sessions/JWT

Protected routes

user_id ownership checks

## Phase 3 — Storage + Upload

Move actual audio files to object storage.

Choose provider

Upload workflow

Object keys

Upload validation

Metadata form

Artwork upload

Deletion workflow

## Phase 4 — Music Player

Make the application genuinely usable as a music player.

Persistent player

HTML5 Audio

Seek

Volume

Next/previous

Queue

Shuffle

Repeat

Media Session where supported

## Phase 5 — Playlists + Favorites

Build personal organization features.

Create playlist

Add/remove tracks

Reorder

Favorites

Recently played

## Phase 6 — PWA + Mobile UX

Make it feel like an installable app.

Web app manifest

Service worker where appropriate

Responsive UI

Install flow

Mobile player layout

Offline shell—not necessarily offline audio

## Phase 7 — Production Hardening

Security, reliability and cost controls.

Rate limits

Error handling

Logs

Backups

DB migrations

Storage lifecycle

Monitoring

Security review

## Phase 8 — Android Packaging

Turn the stable web product into an Android experience.

Evaluate PWA/TWA/wrapper

App icon/splash

Media controls testing

Background playback testing

Release build

## Phase 9 — Multi-user Expansion

Optional public/friends version.

User profiles

Quotas

Private libraries

Admin tools

Abuse prevention

Terms/privacy

Billing only if ever needed

# 18. MVP Definition — Do Not Overbuild

The first usable release should contain only:

Login (or single-user mode initially)

Upload MP3

Song metadata

Artist grouping

Song list

Search

Play/pause/seek

Next/previous

Basic playlists

Cloud storage

Persistent player

Defer: Recommendations, lyrics, social features, advanced analytics, subscriptions, native Android code, microservices and sophisticated offline downloads.

# 19. Suggested Repository Structure

personal-music-cloud/
├── frontend/
│   ├── index.html
│   ├── assets/
│   ├── css/
│   ├── js/
│   └── components/          # if React is later introduced
│
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   ├── api/
│   │   ├── models/
│   │   ├── schemas/
│   │   ├── services/
│   │   ├── auth/
│   │   └── storage/
│   ├── migrations/
│   └── tests/
│
├── docs/
├── .env.example
├── .gitignore
└── README.md

# Never commit:
*.mp3
*.wav
*.flac
.env
credentials
private keys

# 20. Testing Strategy

| Area | Tests |
| --- | --- |
| Authentication | Invalid password, expired session, unauthorized resource |
| Uploads | Valid MP3, wrong MIME type, oversized file, failed storage upload |
| Songs | Create/edit/delete, ownership checks |
| Playlists | Create, add, remove, ordering, duplicate handling |
| Player | Play, pause, seek, queue, next/previous, ended event |
| Search | Song/artist/album matching and empty results |
| Storage | Missing object, deleted object, signed URL expiration |
| Security | IDOR/ownership tests, rate limiting, secret exposure |
| Responsive UI | Desktop, tablet, Android mobile |

# 21. Deployment Blueprint

INTERNET
                    │
          ┌─────────┴─────────┐
          ▼                   ▼
   Static Frontend        FastAPI Backend
                              │
                    ┌─────────┴─────────┐
                    ▼                   ▼
               PostgreSQL         Object Storage
                                      │
                                      ▼
                                  Audio files

Keep the frontend, API, database and object storage as separate concerns. This allows you to replace one provider later without rewriting the application.

# 22. Cost and Scaling Considerations

Audio storage grows continuously; calculate cost from total GB, not number of songs alone.

Streaming creates bandwidth/egress usage; this may become more important than raw storage cost.

Database usage for a music library is relatively small compared with audio storage.

Direct-to-storage uploads reduce backend bandwidth and server load.

A CDN can improve delivery later, but adds another cost/complexity layer.

For a personal library, optimize for simplicity first; for many users, introduce quotas and monitoring.

# 23. Future Feature Roadmap

| Feature | Priority | When |
| --- | --- | --- |
| Album artwork / automatic metadata | High | Early |
| Favorites | High | MVP+ |
| Recently played | High | MVP+ |
| Drag/drop upload | Medium | After core upload |
| Queue management | High | Player phase |
| Keyboard shortcuts | Medium | Polish |
| Lyrics | Low | Later; rights/source considerations |
| Offline audio | Medium/High | After PWA stability; storage/licensing considerations |
| Smart playlists | Low | Later |
| Recommendations | Low | Much later |
| Native Android | Medium | After web stability |
| Multi-user | Medium | Only if demand exists |

# 24. Key Engineering Decisions

Build the web/PWA version before an APK.

Keep audio out of GitHub and out of PostgreSQL.

Use PostgreSQL for metadata and relationships.

Use object storage for audio and artwork.

Use FastAPI as the backend API.

Start with vanilla JavaScript unless UI complexity makes React worthwhile.

Use ownership checks from the beginning if multi-user support may ever happen.

Treat background playback as platform-dependent and test on real Android devices.

Keep provider-specific storage code behind a storage service interface so the provider can be replaced.

Build the smallest complete music player first; add advanced features only after the core loop works.

# 25. Practical Build Order

STEP 1   Create repo + frontend + FastAPI backend
STEP 2   Connect PostgreSQL
STEP 3   Create users/songs/artists/albums tables
STEP 4   Build song CRUD API
STEP 5   Build library UI
STEP 6   Add authentication
STEP 7   Add object storage
STEP 8   Implement MP3 upload
STEP 9   Implement playback
STEP 10  Build persistent player
STEP 11  Build playlists
STEP 12  Add favorites/history
STEP 13  Make responsive + PWA
STEP 14  Deploy
STEP 15  Test Android background playback
STEP 16  Package Android app
STEP 17  Harden security/cost controls
STEP 18  Only then consider multi-user/public release

# 26. Definition of Done for Version 1

I can create an account and log in.

I can upload an authorized MP3 file.

I can name and categorize the song.

The MP3 is stored outside GitHub.

The metadata is stored in PostgreSQL.

I can browse songs and artists.

I can search my library.

I can play a song.

I can pause, seek and change volume.

I can skip to another track.

I can create and edit playlists.

The player remains available while navigating the app.

The application works well on a phone-sized screen.

Secrets are not exposed in the frontend or repository.

The deployed application survives a normal restart without losing library metadata.

# 27. Open Decisions Before Coding

Which object-storage provider offers the best combination of storage, egress and upload limits for your expected library?

Single-user-only MVP or authentication from day one?

Maximum file size and allowed audio formats: MP3 only initially, or MP3/AAC/FLAC later?

Do you want automatic ID3 metadata extraction in the first upload version?

Should users be able to delete an audio file permanently?

Do you want public sharing links? Recommended: no for the first version.

Which Android packaging route will be used after the PWA is stable?

# 28. Final Recommendation

Build this as a personal-first music cloud, not as a Spotify replacement. Start with a lightweight web/PWA client, FastAPI, PostgreSQL and private object storage. The first milestone is not the APK—it is a complete, reliable loop: upload → store → metadata → browse → play → playlist. Once that loop is stable, everything else becomes incremental.

Project mantra: Code in Git. Metadata in PostgreSQL. Audio in object storage. Playback in the client. Authentication and authorization at the API boundary.